WEEK 6 INTERNSHIP REPORT

Post-Incident Evaluation and Recovery Strategy
YuvaIntern Internship Program

Prepared by: Raushan Kumar
Week 6 Submission
Role: Junior Cyber Security Analyst

Context: E-Governance & Digital Services

Date: August 21, 2026

- Executive Summary

This document provides a post-incident evaluation and recovery strategy based on a simulated cyber security incident involving a regional e-governance platform. The report outlines the nature of the attack, assesses the effectiveness of the organizational response, and provides a structured recovery and future resilience plan. The objective is to establish robust procedural and technical frameworks to minimize the impact of future incidents on public digital infrastructure.

2. Hypothetical Cyber Incident Scenario

Target: "Citizen Connect" – A municipal e-governance portal used for property tax payments, utility billing, and civil registry services. Incident Type: Ransomware Attack with Data Extortion (Double Extortion). Incident Context (Based on public data trends): Modeled after recent municipal ransomware attacks (e.g., Dallas, Baltimore), threat actors utilized a targeted spear-phishing campaign against a municipal finance department employee.

- Infection Vector: A malicious macro embedded in an invoice document bypassed legacy email filters.

- Propagation: The attackers gained initial access, escalated privileges, and moved laterally to the main municipal data center.

- Execution: Before encrypting the utility billing and civil registry databases, the attackers exfiltrated 50GB of sensitive Personally Identifiable Information (PII). A ransom note was left demanding cryptocurrency for the decryption key and the promise to delete the stolen data.

3. Post-Incident Analysis and Impact Assessment

Incident Management & Timeline

- T-0 (Day 1, 08:00 AM): Phishing email opened; malware payload executed.

- T+36 Hours: Attackers exfiltrated data stealthily.

- T+48 Hours: Ransomware payload deployed; databases encrypted.

- T+50 Hours: Incident detected after citizen complaints of portal outages. IT team initiated the Incident Response Plan (IRP).

- T+52 Hours: Affected networks isolated to prevent further spread.

Impact on Operations

- Operational Downtime: The Citizen Connect portal was completely offline for 4 days, halting all digital tax collections and registry requests.

- Financial Impact: Loss of daily revenue collection, emergency IT contracting costs, and potential regulatory fines.

- Reputational Damage: Loss of public trust due to the potential exposure of sensitive citizen PII (names, addresses, tax IDs).

4. Response Effectiveness Assessment

Areas Where Response Was Effective

- Containment Speed: Once detected, the IT security team rapidly disconnected the affected servers from the wider government network, successfully protecting the separate law enforcement dispatch systems.

- Communication: The public affairs office promptly issued transparency statements to citizens via social media and local news, preventing the spread of misinformation.

Areas Needing Improvement

- Delayed Detection: The incident was not detected by automated systems but by user complaints. This indicates a failure in Endpoint Detection and Response (EDR) capabilities.

- Backup Vulnerability: While backups existed, the primary backup server was network-attached and consequently encrypted by the ransomware. Only older, off-site tape backups were viable, causing data loss for the preceding 48 hours.

- Human Firewall: The initial vector succeeded due to a lack of employee awareness regarding sophisticated phishing techniques.

5. Comprehensive Recovery Strategy

This recovery strategy is divided into immediate technical restorations and long-term strategic enhancements.

Phase 1: Immediate Actions (0 – 72 Hours)

- Eradication & System Restoration:

  - Action: Wipe all infected servers. Rebuild systems from the last known clean, off-site backups (T-48 hours).

  - Rationale: Ensures no residual malware or backdoors remain on the network.

- Credential Reset:

  - Action: Force a global password reset for all municipal employees. Implement mandatory Multi-Factor Authentication (MFA) for all external and internal access points.

  - Rationale: Neutralizes any compromised credentials the attackers may still hold.

- Public & Regulatory Communication:

  - Action: Notify the national cyber reporting agency (e.g., CERT-In) and affected citizens regarding the PII breach, offering complimentary credit monitoring services.

Phase 2: Long-Term Actions (3 – 6 Months)

- Network Segmentation:

  - Action: Isolate critical databases from user endpoints and implement micro-segmentation.

  - Rationale: Prevents lateral movement; if an endpoint is compromised, the data center remains protected.

- Immutable Backups Implementation:

  - Action: Transition to a 3-2-1 backup strategy featuring air-gapped, immutable backups that cannot be encrypted or deleted by network-level admin accounts.

  - Rationale: Guarantees data availability and drastically reduces the leverage of ransomware operators.

- Policy Updates & Training:

  - Action: Mandate quarterly phishing simulation training for all government employees. Update the Information Security Policy to heavily restrict macro execution in Office documents.

6. Post-Incident Evaluation Process & Future Planning

To ensure continuous improvement, the following evaluation process will be codified into the e-governance framework:

- Root Cause Analysis (RCA) Meeting: Within 14 days of incident resolution, the CISO, IT Directors, and department heads must convene to review the forensic timeline.

- Lessons Learned Documentation: Formalize the gaps identified during the incident (e.g., the failure of EDR tools and network-attached backups) into a "Lessons Learned" ledger.

- IRP Revision: Update the Incident Response Plan to include specific playbooks for Double-Extortion Ransomware.

- Compliance Audit: Conduct a third-party penetration test six months post-incident to validate that the new security controls and segmentations are functioning as intended.