WEEK 4 INTERNSHIP REPORT

Penetration Testing Plan for E-Government Platforms
Junior Cyber Security Analyst – E-Governance & Digital Services
YuvaIntern Internship Programme

Prepared by: Raushan Kumar
Week 4 Submission
Date: 21 August 2026

Scope Note
Government / E-Governance Digital Services

Executive Summa

Government and e-governance platforms provide essential digital services to citizens and government personnel. These platforms may process sensitive personal, financial, administrative and operational information and therefore represent attractive targets for cyber attackers.

This Penetration Testing Plan establishes a structured methodology for identifying and assessing security weaknesses in authorized government digital services before they can be exploited. The plan covers public-facing websites, web applications, APIs, authentication mechanisms, network infrastructure and supporting components within the approved scope.

The methodology follows a controlled and risk-based approach involving planning, authorization, reconnaissance, threat modeling, vulnerability identification, controlled validation, risk assessment, reporting, remediation and retesting.

The plan references recognized security practices including NIST SP 800-115, OWASP Web Security Testing Guide, OWASP API Security guidance, and relevant CERT-In guidance.

No actual penetration testing is performed as part of this document. Any real-world testing must be conducted only with documented authorization, defined rules of engagement, approved testing windows and appropriate safety controls.

Introduction

4.1 Background

E-governance platforms are increasingly exposed to the internet and therefore may face:

- Unauthorized access

- Web application attacks

- API abuse

- Credential attacks

- Data exposure

- Misconfiguration

- Denial-of-service attempts

- Vulnerable software

- Supply-chain risks

Penetration testing helps organizations identify security weaknesses in a controlled environment.

4.2 Why Penetration Testing?

Write:

The purpose of penetration testing is not simply to find vulnerabilities but to determine which weaknesses could realistically affect the confidentiality, integrity and availability of government services.

Purpose and Objectives

Main Objective

To develop a controlled methodology for assessing security weaknesses in government digital services.

Objectives

- Identify vulnerabilities.

- Assess potential attack paths.

- Evaluate authentication and authorization.

- Identify insecure configurations.

- Assess web application security.

- Assess API security.

- Evaluate network exposure.

- Prioritize security risks.

- Recommend remediation.

- Verify remediation through retesting.

Important

Add:

Testing will only be performed against systems for which written authorization has been obtained.

Define Scope

In Scope

Example:

- Government website

- Web application

- Mobile application APIs

- Public APIs

- Authentication system

- Authorized network infrastructure

- Supporting servers

- Approved cloud resources

Out of Scope

Example:

- Third-party systems without permission

- Personal devices

- Production systems outside authorization

- Social engineering of employees unless explicitly approved

- Denial-of-service testing unless specifically authorized

- Destructive testing

- Data destruction

Rationale

Clear scope prevents accidental disruption to systems that are not part of the assessment.

Step 7 — Authorization and Rules of Engagement

Include:

Authorization

- Written approval.

- System owner approval.

- Testing dates.

- Approved IP/domain list.

- Tester identity.

- Emergency contact.

Rules

- Only authorized targets.

- No unauthorized access.

- No destructive actions.

- No data modification unless specifically approved.

- No persistence.

- No testing outside approved time.

- Stop testing if service instability occurs.

- Immediately report critical findings.

Threat Modeling

Possible Threat Actors

- External attacker

- Cybercriminal

- Insider

- Compromised third party

- Automated bot

- Nation-state-level adversary

Example Attack Surface

Internet

↓

Firewall/WAF

↓

Web Application

↓

API

↓

Application Server

↓

Database

↓

Sensitive Government Data

Har layer ke potential threats identify karo.

Risk Assessment Methodology

Risk = Likelihood × Impact

Risk Levels

| Level | Description |
| --- | --- |
| Critical | Severe impact and high exploitation potential |
| High | Significant security or business impact |
| Medium | Moderate impact |
| Low | Limited impact |
| Informational | Improvement recommendation |

Risk Factors

Consider:

- Exploitability

- Internet exposure

- Authentication requirement

- Data sensitivity

- Affected users

- Service criticality

- Business impact

- Availability impact

Penetration Testing Methodology

Main methodology:

Phase 1 — Planning

Scope, authorization and objectives define karo.

↓

Phase 2 — Reconnaissance

Approved target ke बारे में publicly available information identify karo.

↓

Phase 3 — Threat Modeling

Possible attack paths identify karo.

↓

Phase 4 — Vulnerability Identification

Authorized scanning and manual assessment se weaknesses identify karo.

↓

Phase 5 — Controlled Validation

Selected vulnerabilities ko non-destructive, authorized manner mein validate karo.

↓

Phase 6 — Risk Assessment

Findings ko severity assign karo.

↓

Phase 7 — Reporting

Technical aur management report prepare karo.

↓

Phase 8 — Remediation

Organization vulnerabilities fix karegi.

↓

Phase 9 — Retesting

Fix verify kiya jayega.

Reconnaissance

- Domain information

- Publicly available service information

- Technology identification

- Public DNS information

- Publicly exposed endpoints

- Application structure

- API documentation that is intentionally public

- Security headers

Vulnerability Assessment

Web Application

- Authentication weaknesses

- Authorization issues

- Injection risks

- Cross-site scripting

- Session-management weaknesses

- Security misconfiguration

- Sensitive information exposure

API

- Broken authentication

- Broken authorization

- Excessive data exposure

- Rate-limit weaknesses

- Improper input validation

Infrastructure

- Outdated software

- Insecure services

- Misconfiguration

- Weak access controls

- Unnecessary exposed services

OWASP Web Security Testing Guide web applications ke testing methodology ke liye useful reference hai, while OWASP API Security guidance APIs ke common risks ke liye relevant hai.

Controlled Validation

Identified vulnerabilities may be validated only to the minimum extent necessary to establish their existence and security impact. Destructive exploitation, persistence, data destruction, service disruption and unauthorized access are prohibited unless explicitly approved in the Rules of Engagement.

Isse report professional lagegi aur safety bhi maintain hogi.

Testing Areas

| Testing Area | Objective |
| --- | --- |
| Authentication | Verify login security |
| Authorization | Verify users cannot access unauthorized functions |
| Session Management | Evaluate session protection |
| Input Validation | Identify unsafe input handling |
| API Security | Assess API authentication and authorization |
| Configuration | Identify insecure configurations |
| Encryption | Verify appropriate protection of sensitive traffic |
| Error Handling | Check information leakage |
| Access Control | Verify least privilege |
| Logging | Check security-event visibility |

Tools and References

Common Security Assessment Tools

- OWASP ZAP

- Burp Suite

- Nmap

- OpenVAS / Greenbone

- Nessus

- Wireshark

- Nuclei

Likho:

Tools shall only be used against explicitly authorized targets and within the approved rules of engagement.

Standards/References

- NIST SP 800-115

- OWASP Web Security Testing Guide

- OWASP API Security Top 10

- CERT-In Guidelines

- ISO/IEC 27001

NIST SP 800-115 specifically provides guidance for planning and conducting technical information-security testing and analyzing/reporting findings.

Vulnerability Classification

Example:

Critical

Potential complete compromise, major sensitive-data exposure or severe service impact.

Remediation: Immediate priority.

High

Significant compromise possible.

Remediation: High priority.

Medium

Moderate security impact.

Remediation: Scheduled priority.

Low

Limited impact.

Remediation: Routine improvement.

Informational

Best-practice recommendation.

Penetration Testing Report

Finding ID: PT-001
Title: Example Security Finding
Severity: High
Affected Asset: Authorized application/component
Description: Vulnerability ka explanation
Evidence: Controlled evidence
Risk: Business/security risk
Recommendation: Fix ka suggestion
Status: Open/Remediated
Retest: Pass/Fail

Remediation Plan

Example:

| Finding | Priority | Recommendation |
| --- | --- | --- |
| Weak Authentication | Critical | MFA and stronger authentication controls |
| Access Control Issue | High | Implement server-side authorization |
| Outdated Software | High | Apply vendor security updates |
| Missing Security Headers | Medium | Configure appropriate headers |
| Information Disclosure | Low | Reduce unnecessary technical details |

Retesting

Original Finding → Fix → Retest → Verification → Close

Possible status:

- Fixed

- Partially Fixed

- Not Fixed

- Risk Accepted

- False Positive

Testing Timeline

| Phase | Duration |
| --- | --- |
| Planning & Authorization | 2–3 Days |
| Reconnaissance | 2 Days |
| Threat Modeling | 1–2 Days |
| Vulnerability Assessment | 3–5 Days |
| Controlled Validation | 2–3 Days |
| Risk Assessment | 1–2 Days |
| Reporting | 2–3 Days |
| Remediation | Organization-dependent |
| Retesting | 1–3 Days |

Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Overall coordination |
| System Owner | Authorization and scope |
| Security Tester | Conduct authorized assessment |
| IT Team | Provide technical support |
| Application Team | Fix application vulnerabilities |
| Security Officer | Review findings |
| Management | Risk acceptance and remediation decisions |

Safety and Data Protection

- Written authorization.

- Approved testing window.

- Backup before testing.

- Emergency contact.

- Minimal data access.

- No unnecessary data extraction.

- No destructive testing.

- Evidence protection.

- Confidential report handling.

- Secure deletion of temporary testing data.

- Immediate escalation of critical findings.

Compliance Checklist

Final checklist:

- ☐ Written authorization obtained

- ☐ Scope documented

- ☐ Rules of Engagement approved

- ☐ Target systems identified

- ☐ Out-of-scope systems documented

- ☐ Testing window approved

- ☐ Emergency contacts available

- ☐ Backup/recovery verified where appropriate

- ☐ Threat model completed

- ☐ Vulnerability assessment completed

- ☐ Findings risk-rated

- ☐ Management report prepared

- ☐ Remediation recommendations provided

- ☐ Retesting completed

- ☐ Final report securely stored

Conclusion

This Penetration Testing Plan provides a structured and controlled methodology for assessing the security of government and e-governance digital services. It emphasizes authorization, risk management, controlled testing, evidence protection, vulnerability prioritization, remediation and retesting. The methodology is designed to identify security weaknesses without unnecessarily affecting service availability or citizen data. Regular penetration testing, combined with vulnerability management and secure development practices, can help government organizations improve their overall cybersecurity posture and resilience.

References

- NIST SP 800-115 — Technical Guide to Information Security Testing and Assessment

- NIST Cybersecurity Framework 2.0

- OWASP Web Security Testing Guide

- OWASP API Security Top 10

- CERT-In Guidelines on Information Security Practices for Government Entities

- CERT-In Cyber Security Directions

- ISO/IEC 27001

- GIGW 3.0